Sprint Plan

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Sprint No** | **Sprint Goal** | **Sprint Tasks** | **Start Date** | **End Date** | **ScrumMaster** | **Daily Stand-up**  **1** | **Daily Stand-up**  **2** | **Daily Stand-up**  **3** | **Sprint Review** |
| 1 | Sprint1 Discuss about the questions of trip planning chatbot | Presentation skeleton .  Disscuss about the tesing plan and sprint plan. | 25th Dec | 30th Dec | P1 Ahmed bokhari | Date: 25-12-23 Meeting Time:11:00 to 12:00 PM (online)meeting presentation skeleton ,testing plan and for sprint plan. |  |  | Overall it’s a great meeting we discuss a number things and after that we are enough confident to work on our project |
| 2 | Sprint 2 | Disscuss the techiques for simple chatbot and facial emotion detection. | 31th Dec | 4th Jan | P2 Ramanpreet kaur | Date:31-12-23 Meeting Time: 11:00 to 12:00 AM discussed the chatbot and facial emotion detection techniques and work on it. | Date: 2/1/2024 discussed about the development process stages. | Date:3/1/2024 Discussed about functional and non-functional requirements. | In this meeting we discussed about simple chatbot work and facial emotion detection. |
| 3 | Sprint3 | Discussed the problem solving SDLC, Analysis a simple chatbot and work on it . Analysis and design the face detection system. | 5th Jan | 10th Jan | P3  Samik Hafeez | Date: 5/1/2024  Meeting Time: 12:00 to 2:00PM Discuss the simple chatbot questions and facial emotion detection and work on it and prepare a contribution table too. |  |  | We completed our most of the work till 10th January and we decided to review all work in last 5 days. |
| 4 | Scrum closure | Group has to be updated.  Presentation approved by everyone.  Coding has to be tested any bug must be fixed.  Submiting the project on time avoid any delays. | 11th Jan | 14th Jan | Samik Hafeez | Date 12/1/2024 Meeting Time: 7-8PM (ONLINE)  Presentation final touches.  Testing all questions.  Submiting the project before 15 JAN 9AM.  Practicing how to present. |  |  | We make sure everyone complete their tasks and also added the summary and references in it. |
| 5 |  |  |  |  |  |  |  |  |  |